Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 20 August 2026 |
| --- | --- |
| Project Name | Laptop Request Management System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The following backlog is prepared for the ServiceNow-based Laptop Request Management System.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Laptop Request Submission | USN-1 | As an employee, I can access the Employee Service Catalog and select the Laptop Request service. | 3 | High |  |
| Sprint-1 | Laptop Request Submission | USN-2 | As an employee, I can enter required laptop type, configuration, purpose and other request details. | 3 | High |  |
| Sprint-1 | Request Validation & Creation | USN-3 | As an employee, I can submit the laptop request after mandatory fields are validated. | 3 | High |  |
| Sprint-1 | Request Validation & Creation | USN-4 | As an employee, I can receive confirmation after my laptop request is created. | 2 | Medium |  |
| Sprint-1 | Request Tracking | USN-5 | As an employee, I can view the current status of my laptop request. | 3 | High |  |
| Sprint-1 | Request Tracking | USN-6 | As an employee, I can see status changes such as submitted, approved, rejected, in progress and completed. | 2 | High |  |
| Sprint-2 | Approval Workflow | USN-7 | As an approver, I can review a laptop request and approve or reject it. | 5 | High |  |
| Sprint-2 | Approval Workflow | USN-8 | As an approver, I can have my approval decision recorded against the request. | 3 | High |  |
| Sprint-2 | IT Fulfillment | USN-9 | As an IT support user, I can view approved laptop requests and process fulfillment. | 5 | High |  |
| Sprint-2 | Laptop / Asset Assignment | USN-10 | As an IT support user, I can record the assigned laptop or asset information. | 5 | High |  |
| Sprint-2 | Notifications | USN-11 | As an employee, I can receive notifications when important request status changes occur. | 3 | Medium |  |
| Sprint-2 | Notifications | USN-12 | As an employee, I can receive notification when laptop fulfillment is completed. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 16 | 6 Days | 17 Aug 2026 | 22 Aug 2026 | 16 | 22 Aug 2026 |
| Sprint-2 | 23 | 6 Days | 24 Aug 2026 | 29 Aug 2026 | 23 | 29 Aug 2026 |

Total Story Points = 16 + 23 = 39

Velocity = Total Story Points Completed / Number of Sprints = 39 / 2 = 19.5 Story Points per Sprint

Average Velocity per Day (6-day sprint) = 19.5 / 6 = 3.25 Story Points per Day

Burndown Chart: A burndown chart can be used to show the remaining laptop-request development work against time during each sprint. The planned story points decrease as the team completes the user stories.

Planning Note: The dates, story points and team-member fields are planning values prepared for this project and can be updated according to the team's actual schedule and members.